Razorpay Recovery Brain

9-Day Development Timeline & Daily Execution Plan

Objective: Build a bounded AI revenue-recovery system that detects revenue at risk, predicts recoverability, plans recovery actions, enforces policy gates, executes approved actions, verifies outcomes, and reports recovered money with a complete audit trail.

# Final Outcome on Day 9

100 payment records → Detect risk → Classify failure → Predict recovery probability
→ Diagnose → Plan action → Policy gate → Execute → Verify → Audit → Measure money recovered

# Timeline Overview

| Day | Focus | Deliverable |
| --- | --- | --- |
| 1 | Foundation | Project structure, models, enums, state |
| 2 | Data | Synthetic dataset and rule classifier |
| 3 | ML | Recovery probability predictor with held-out metrics |
| 4 | Agents | Diagnosis and recovery planning |
| 5 | Safety | Policy Guardian and bounded autonomy |
| 6 | Orchestration | Complete LangGraph workflow |
| 7 | Integration | Razorpay Test Mode action |
| 8 | Batch Proof | 100-record processing, metrics, audit |
| 9 | Demo | Frontend, graceful failure, final presentation |

# DAY 1 — Project Foundation + Data Contracts

## Goal & Tasks

Create repository and virtual environment.

Install FastAPI, Uvicorn, Pydantic, Pandas, scikit-learn, LangGraph, LangChain, python-dotenv.

Create folder structure.

Define enums.

Create domain models.

Define RecoveryState.

Validate one payment fixture.

## Files / Components

app/core/config.py
app/domain/enums/{failure_category,recovery_action,payment_status,audit_stage}.py
app/domain/models/{payment,recovery,audit}.py
app/workflows/state.py

## Key Details

PaymentRiskRecord

Diagnosis

RecoveryPlan

PolicyDecision

ExecutionResult

AuditEvent

RecoveryState

## Key Functions

load_settings()
validate_payment_record()
normalize_payment_record()
create_recovery_state()

## End-of-Day Definition of Done

Project runs.

One payment validates.

Invalid data gives a clear error.

RecoveryState is defined.

# DAY 2 — Synthetic Dataset + Rule-Based Classification

## Goal & Tasks

Create reproducible synthetic data with a fixed seed.

Generate 500 development records.

Reserve a 100-record demo batch.

Add failure reasons and payment/customer history.

Add actual recovery outcome labels.

Implement deterministic classification.

Export CSV.

## Files / Components

app/data/generators/payment_generator.py
app/intelligence/classification/rules.py
scripts/generate_data.py
data/synthetic/payments.csv

## Key Details

payment_id

customer_id

merchant_id

amount

payment_method

status

failure_reason

attempt_count

event_timestamp

customer_success_rate

previous_retry_success_rate

contact_count

actual_recovery_outcome

## Key Functions

generate_payment_batch()
generate_failure_reason()
assign_recovery_label()
classify_failure()
split_train_test()

## End-of-Day Definition of Done

500 records generated.

Each record has a valid failure category.

Data generation is reproducible.

# DAY 3 — ML Recovery Predictor

## Goal & Tasks

Build feature engineering.

Create 80/20 train/test split.

Train RandomForestClassifier baseline.

Use predict_proba() for recovery probability.

Evaluate on held-out data.

Save model artifact.

## Files / Components

app/intelligence/features/feature_builder.py
app/intelligence/models/{train,predict,evaluate}.py
app/intelligence/artifacts/recovery_model.joblib
scripts/train_model.py

## Key Details

amount

payment_method

failure_category

attempt_count

customer_success_rate

previous_retry_success_rate

hour_of_day

day_of_week

## Key Functions

build_features()
train_recovery_model()
predict_recovery_probability()
evaluate_model()
save_model()
load_model()

## End-of-Day Definition of Done

Precision reported.

Recall reported.

F1 reported.

Model saves and reloads.

# DAY 4 — Diagnosis Agent + Recovery Planner

## Goal & Tasks

Implement Diagnosis Agent.

Produce structured diagnosis.

Implement Recovery Planner.

Restrict actions to allow-list.

Calculate expected recovery value.

Rank cases by business value.

## Files / Components

app/agents/diagnosis_agent.py
app/agents/recovery_planner.py

## Key Details

Input: payment + classification + probability + history

Output: diagnosis + reasons + confidence

Allowed actions: RETRY_NOW, RETRY_LATER, SEND_RECOVERY_LINK, SUGGEST_ALTERNATE_METHOD, ESCALATE_TO_MERCHANT, DO_NOTHING

## Key Functions

diagnose_payment()
plan_recovery_action()
calculate_expected_recovery_value()
rank_recovery_candidates()

## End-of-Day Definition of Done

One payment gets an explanation.

Planner selects one valid action.

Expected value is calculated.

# DAY 5 — Policy Guardian + Bounded Autonomy

## Goal & Tasks

Implement retry limits.

Implement amount limits.

Implement contact limits.

Implement idempotency checks.

Return explicit reason codes.

Write policy unit tests.

## Files / Components

app/policies/policy_engine.py
app/policies/retry_policy.py
tests/unit/test_policy_engine.py

## Key Details

MAX_RETRIES = 2

MAX_AUTO_ACTION_AMOUNT = 10000

MAX_CUSTOMER_CONTACTS = 1

MIN_RECOVERY_PROBABILITY = 0.55

## Key Functions

evaluate_policy()
check_retry_limit()
check_amount_limit()
check_contact_limit()
check_idempotency()

## End-of-Day Definition of Done

Blocked action cannot reach executor.

Every decision has reason codes.

Edge cases tested.

# DAY 6 — LangGraph Orchestration

## Goal & Tasks

Implement graph nodes.

Connect conditional routing.

Implement approved/rejected paths.

Add error state handling.

Run one payment end-to-end.

## Files / Components

app/workflows/state.py
app/workflows/nodes.py
app/workflows/router.py
app/workflows/graph.py

## Key Details

classify_node

predict_node

diagnosis_node

planning_node

policy_node

execution_node

verification_node

audit_node

## Key Functions

build_graph()
route_after_policy()
process_recovery_state()

## End-of-Day Definition of Done

One payment completes full workflow.

Rejected path ends safely.

State persists between nodes.

# DAY 7 — Razorpay Test Mode Integration

## Goal & Tasks

Create Razorpay client wrapper.

Implement recovery/payment link action.

Store credentials in environment variables.

Handle API errors.

Add verification where applicable.

## Files / Components

app/integrations/razorpay/client.py
app/integrations/razorpay/payment_links.py
app/integrations/razorpay/webhooks.py

## Key Details

Primary MVP action: SEND_RECOVERY_LINK

Use Razorpay Test Mode

Never hardcode secrets

## Key Functions

create_recovery_link()
execute_recovery_action()
handle_razorpay_error()
verify_external_result()

## End-of-Day Definition of Done

At least one approved action reaches Test Mode.

Recovery link is created.

API errors are captured.

# DAY 8 — Batch Processing + Audit + Metrics

## Goal & Tasks

Process 100 records.

Run at-risk records through workflow.

Persist audit events.

Calculate business metrics.

Create exception list.

Generate final report.

## Files / Components

app/services/batch_service.py
app/services/recovery_service.py
app/services/audit_service.py
scripts/run_batch_demo.py

## Key Details

Total records

Revenue at risk

Predicted recoverable revenue

Actions approved

Actions blocked

Recovered payments

Money recovered

Recovery rate

Unresolved exceptions

## Key Functions

process_batch()
append_audit_event()
calculate_batch_metrics()
build_exception_list()
generate_run_report()

## End-of-Day Definition of Done

100-record batch completes.

Recovered money is measured.

Blocked actions visible.

Exceptions listed honestly.

# DAY 9 — Frontend + Failure Handling + Final Demo

## Goal & Tasks

Build overview dashboard.

Build batch table.

Build payment drill-down.

Show audit timeline.

Simulate one API failure.

Rehearse final demo.

## Files / Components

Frontend views:
Overview
Batch Table
Payment Drill-Down
Audit Timeline

## Key Details

Revenue at Risk

Predicted Recoverable

Actually Recovered

Recovery Rate

Failure → Classification → ML → Agent → Policy → Execution → Verification → Audit

## Key Functions

handle_execution_failure()
retry_or_escalate()
build_demo_summary()

## End-of-Day Definition of Done

Dashboard works.

One payment is inspectable end-to-end.

One failure is handled without crashing.

Demo is ready.

# Daily Working Rule

Do not end a day with only code written. End every day by running a demonstrable flow that the next day can build on.

# Final Day 9 Checklist

50–100 records processed.

Failure classification demonstrated.

ML recovery probability demonstrated.

Held-out precision and recall reported.

Agent diagnosis and recovery planning demonstrated.

Policy gate blocks unsafe actions.

At least one Razorpay Test Mode action executes.

Recovery result is verified.

Money recovered is measured.

Full audit trail is visible.

One failure is handled gracefully.