# Razorpay Recovery Brain

Software Requirements Specification + Architecture + Sprint Execution Plan

Version 1.0 | AI Revenue Recovery Track

Project Goal: Build a bounded autonomous AI system that detects revenue at risk, diagnoses the cause, chooses a compliant recovery strategy, executes permitted recovery actions using Razorpay Test Mode, verifies outcomes, and produces a complete audit trail.

# 1. Executive Summary

Razorpay Recovery Brain is an agentic revenue-recovery platform designed for merchants whose revenue is at risk due to failed payments, checkout abandonment, recurring-payment failures, or overdue payment events. The system does not stop at detection. It closes the loop: Detect → Classify → Diagnose → Plan → Gate → Execute → Verify → Audit.

The primary differentiator is bounded autonomy. AI may recommend and plan actions, but deterministic policy controls decide whether a money-affecting action may execute. Every action is explainable, logged, bounded by merchant policy, and verifiable.

## Primary Product Outcome

Measure revenue at risk across a batch of at least 50–100 records.

Predict which payment opportunities are likely recoverable.

Select the highest-value recovery action.

Execute only policy-approved actions.

Measure actual money recovered.

Show an honest audit trail and at least one gracefully handled failure.

# 2. Problem Statement

Merchants lose revenue through payment degradation and incomplete transactions. A payment may fail temporarily, a customer may abandon checkout, a subscription may fail, or a receivable may remain unpaid. Existing event data is often descriptive: merchants can see that a payment failed but must manually determine why it happened and what to do next.

The proposed system turns payment-risk signals into a closed-loop recovery workflow.

# 3. Product Vision

Razorpay should evolve from merely processing payment events to actively helping merchants protect and recover revenue.

Before:
Razorpay processes your payments.

After:
Razorpay detects revenue at risk, recommends the best recovery strategy,
executes bounded actions, verifies the result, and explains every decision.

# 4. Scope

## 4.1 In Scope

Batch processing of synthetic payment-risk records.

Failed payment recovery as the first vertical slice.

Rule-based failure taxonomy.

ML-based recovery probability prediction.

LangGraph-based agentic workflow.

Razorpay Test Mode integration where APIs support the selected action.

Payment links / recovery links as an execution mechanism.

Policy-based action gating.

Verification and audit logging.

Batch-level technical and business metrics.

One intentional execution/API failure handled gracefully.

## 4.2 Out of Scope for MVP

Production money movement.

Unbounded autonomous retries.

Customer harassment or repeated contact.

Fraud detection or offensive security workflows.

Training proprietary large language models.

Supporting every Razorpay product on day one.

# 5. Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-01 | Ingest a batch of 50+ payment records. |
| FR-02 | Normalize records into a canonical payment-risk schema. |
| FR-03 | Classify failure/risk type using deterministic rules. |
| FR-04 | Predict recovery probability using an ML model. |
| FR-05 | Calculate expected recovery value and priority. |
| FR-06 | Diagnose the case using structured signals and an LLM agent. |
| FR-07 | Plan one bounded recovery action. |
| FR-08 | Pass every action through a deterministic policy gate. |
| FR-09 | Execute approved actions through adapters/Razorpay Test Mode. |
| FR-10 | Verify whether the recovery succeeded. |
| FR-11 | Stop according to retry/contact/escalation rules. |
| FR-12 | Record an append-only audit trail. |
| FR-13 | Report batch-level recovered revenue and technical metrics. |
| FR-14 | Gracefully handle at least one execution failure. |

# 6. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Explainability | Every recommended and executed action must have structured reasons. |
| Safety | LLM recommendations cannot bypass deterministic policy checks. |
| Auditability | State transitions and external actions must be persisted. |
| Idempotency | Repeated execution of the same approved action must not create duplicates. |
| Reliability | External API failure must result in retry/escalation/stop, not workflow crash. |
| Reproducibility | Synthetic data generation must use a seed. |
| Evaluation | ML metrics must be reported on a held-out test set. |
| Honesty | Failed, blocked, unresolved, and false-positive cases must be visible. |
| Security | Secrets remain in environment variables and never in logs. |

# 7. Core Domain Model

## 7.1 Canonical PaymentRiskRecord

{
  "payment_id": "pay_101",
  "customer_id": "cust_22",
  "merchant_id": "merchant_01",
  "amount": 5000.0,
  "currency": "INR",
  "payment_method": "upi",
  "status": "failed",
  "failure_reason": "bank_timeout",
  "attempt_count": 1,
  "event_timestamp": "...",
  "customer_success_rate": 0.90,
  "previous_retry_success_rate": 0.75,
  "contact_count": 0
}

## 7.2 Failure Taxonomy

PAYMENT_RISK
├── TEMPORARY_FAILURE
│   ├── bank_timeout
│   ├── network_error
│   └── processing_error
├── CUSTOMER_ACTION_REQUIRED
│   ├── authentication_failed
│   ├── insufficient_funds
│   └── payment_method_declined
├── CHECKOUT_ABANDONMENT
│   ├── inactivity
│   ├── repeated_attempts
│   └── payment_method_switch
└── PERMANENT_FAILURE
    ├── invalid_details
    ├── closed_account
    └── blocked_payment

# 8. Classification and Intelligence Strategy

## 8.1 Principle

Classification is not delegated entirely to an LLM. The system uses a hybrid pipeline:

Structured Data
      ↓
Deterministic Rules
      ↓
ML Recovery Predictor
      ↓
LLM Diagnosis / Planning
      ↓
Deterministic Policy Gate

## 8.2 Rule-Based Classification

Known failure reasons are mapped to stable categories. This is cheap, explainable, and deterministic.

if failure_reason == "bank_timeout":
    category = "temporary_failure"
elif failure_reason == "insufficient_funds":
    category = "recoverable_later"
elif failure_reason == "invalid_card":
    category = "permanent_failure"

## 8.3 ML Classification / Prediction

The ML model answers a different question: given this payment and its context, how likely is recovery?

amount

payment method

hour of day

day of week

failure reason

attempt count

customer historical success rate

bank/provider where available

previous retry outcomes

merchant historical recovery rate

Recommended MVP models: start with a scikit-learn baseline such as RandomForestClassifier; compare with gradient boosting if time permits.

## 8.4 Model Output

recovery_probability = P(successful recovery | features)

Example:
amount = 5000
failure = bank_timeout
attempt_count = 1
customer_success_rate = 0.90

Output:
recovery_probability = 0.82

## 8.5 Priority Score

expected_recovery_value = amount × recovery_probability

Example:
₹5,000 × 0.82 = ₹4,100 expected recovery value

This allows the batch processor to prioritize economically meaningful opportunities rather than simply processing the highest-probability cases first.

# 9. Agent Architecture

## 9.1 Agent/Node Responsibilities

| Node | Responsibility | May Execute Money Action? |
| --- | --- | --- |
| Intake/Normalization | Validate and normalize incoming data. | No |
| Classification Engine | Assign failure category. | No |
| Recovery Predictor | Estimate probability of recovery. | No |
| Diagnosis Agent | Synthesize signals into structured diagnosis. | No |
| Recovery Planner | Choose bounded next action. | No |
| Policy Guardian | Approve or reject action deterministically. | No |
| Executor | Perform approved external action. | Yes, only after approval |
| Verification | Determine actual recovery result. | No |
| Audit | Persist decision/action/result trail. | No |

## 9.2 Allowed Actions

RETRY_NOW

RETRY_LATER

SEND_RECOVERY_LINK

SUGGEST_ALTERNATE_METHOD

ESCALATE_TO_MERCHANT

DO_NOTHING

## 9.3 LangGraph Flow

START
  ↓
INGEST_PAYMENT
  ↓
CLASSIFY
  ↓
PREDICT_RECOVERY
  ↓
DIAGNOSE
  ↓
PLAN_RECOVERY
  ↓
POLICY_GATE
  ├── REJECT → AUDIT → END
  └── APPROVE
          ↓
       EXECUTE
          ↓
       VERIFY
          ↓
       AUDIT
          ↓
         END

# 10. State Design

class RecoveryState(TypedDict):
    run_id: str
    payment: dict

    classification: str
    failure_category: str

    recovery_probability: float
    expected_recovery_value: float
    priority_score: float

    diagnosis: dict

    recommended_action: str
    action_parameters: dict

    policy_approved: bool
    policy_reason: str

    execution_result: dict
    verification_result: dict

    recovered_amount: float

    audit_trail: list
    errors: list

# 11. Policy Guardian and Safety

The policy engine is deterministic. An LLM cannot override it.

## 11.1 Example Policies

MAX_RETRIES = 2
MAX_AUTO_ACTION_AMOUNT = 10000
MAX_CUSTOMER_CONTACTS = 1
MIN_RECOVERY_PROBABILITY = 0.55

## 11.2 Gate Questions

Is the action in the allow-list?

Is the retry count below the limit?

Is the payment category eligible for retry?

Is the amount within merchant auto-action limits?

Has the customer already been contacted?

Has the case already succeeded?

Has the action already been executed?

## 11.3 Policy Result

{
  "approved": false,
  "reason_code": "MAX_RETRY_LIMIT_REACHED",
  "reason": "Maximum retry count reached"
}

# 12. Recovery Strategies

| Condition | Preferred Action |
| --- | --- |
| Temporary failure + high probability | RETRY_LATER |
| Temporary failure + low attempt count | RETRY_NOW or RETRY_LATER |
| Insufficient funds | DELAYED_RECOVERY / recovery link |
| Customer action required | SEND_RECOVERY_LINK |
| Repeated UPI failure | SUGGEST_ALTERNATE_METHOD |
| Checkout abandonment | SEND_RECOVERY_LINK |
| Permanent failure | DO_NOTHING |
| Policy violation | ESCALATE_TO_MERCHANT or STOP |

# 13. Audit Trail

Every workflow transition must append a structured audit event.

{
  "audit_id": "...",
  "run_id": "...",
  "payment_id": "pay_123",
  "timestamp": "...",
  "stage": "POLICY_GATE",
  "input_summary": "...",
  "decision": "APPROVED",
  "reason_codes": [
    "TEMPORARY_FAILURE",
    "HIGH_RECOVERY_PROBABILITY",
    "RETRY_LIMIT_OK"
  ],
  "actor": "policy_guardian",
  "result": "approved"
}

# 14. Metrics

## 14.1 ML Metrics

Precision

Recall

F1 Score

ROC-AUC where appropriate

Confusion matrix

## 14.2 Business Metrics

Revenue at risk

Predicted recoverable revenue

Actually recovered revenue

Recovery rate

Average recovery per executed action

Actions approved

Actions blocked

Unresolved exceptions

## 14.3 Example Final Batch Report

Records processed: 100
Revenue at risk: ₹2,00,000
Predicted recoverable: ₹1,20,000
Actions executed: 29
Actions blocked: 6
Recovered payments: 9
Money recovered: ₹58,000
Policy violations: 0

# 15. Failure Handling

## Intentional Demo Failure

CREATE_RECOVERY_LINK
        ↓
External API timeout / HTTP 500
        ↓
Execution result = FAILED
        ↓
Retry allowed?
    YES ──→ retry once
    NO  ──→ escalate
        ↓
Audit final state

The workflow must preserve the error and end in a known state rather than crashing.

# 16. Recommended Repository Structure

razorpay-recovery-brain/
├── README.md
├── pyproject.toml
├── .env.example
├── .gitignore
├── docker-compose.yml
├── Makefile
│
├── app/
│   ├── main.py
│   │
│   ├── api/
│   │   ├── routes/
│   │   │   ├── recovery.py
│   │   │   ├── batches.py
│   │   │   └── health.py
│   │   └── schemas/
│   │       ├── requests.py
│   │       └── responses.py
│   │
│   ├── core/
│   │   ├── config.py
│   │   ├── logging.py
│   │   └── constants.py
│   │
│   ├── domain/
│   │   ├── models/
│   │   │   ├── payment.py
│   │   │   ├── recovery.py
│   │   │   └── audit.py
│   │   └── enums/
│   │       ├── failure_category.py
│   │       ├── recovery_action.py
│   │       └── audit_stage.py
│   │
│   ├── data/
│   │   ├── raw/
│   │   ├── processed/
│   │   ├── synthetic/
│   │   └── generators/
│   │       └── payment_generator.py
│   │
│   ├── intelligence/
│   │   ├── classification/
│   │   │   ├── rules.py
│   │   │   └── classifier.py
│   │   ├── features/
│   │   │   └── feature_builder.py
│   │   ├── models/
│   │   │   ├── train.py
│   │   │   ├── predict.py
│   │   │   └── evaluate.py
│   │   └── artifacts/
│   │       └── recovery_model.joblib
│   │
│   ├── agents/
│   │   ├── diagnosis_agent.py
│   │   ├── recovery_planner.py
│   │   └── verification_agent.py
│   │
│   ├── policies/
│   │   ├── policy_engine.py
│   │   └── retry_policy.py
│   │
│   ├── workflows/
│   │   ├── state.py
│   │   ├── nodes.py
│   │   ├── router.py
│   │   └── graph.py
│   │
│   ├── services/
│   │   ├── batch_service.py
│   │   ├── recovery_service.py
│   │   └── audit_service.py
│   │
│   ├── integrations/
│   │   └── razorpay/
│   │       ├── client.py
│   │       ├── payment_links.py
│   │       └── webhooks.py
│   │
│   ├── repositories/
│   │   ├── payment_repository.py
│   │   └── audit_repository.py
│   │
│   └── utils/
│       ├── ids.py
│       └── time.py
│
├── tests/
│   ├── unit/
│   ├── integration/
│   └── fixtures/
│
├── scripts/
│   ├── generate_data.py
│   ├── train_model.py
│   └── run_batch_demo.py
│
└── docs/
    ├── architecture.md
    ├── api_contract.md
    └── demo_script.md

# 17. Naming Conventions

| Area | Convention | Example |
| --- | --- | --- |
| Python files | snake_case | recovery_planner.py |
| Functions | snake_case verbs | calculate_priority_score() |
| Classes | PascalCase | RecoveryPlanner |
| Constants | UPPER_SNAKE_CASE | MAX_RETRIES |
| Enums | PascalCase class + UPPER values | RecoveryAction.RETRY_LATER |
| API paths | plural kebab-case nouns | /api/v1/recovery-batches |
| JSON fields | snake_case | recovery_probability |
| DB tables | plural snake_case | audit_events |
| Primary keys | entity_id | payment_id |
| Boolean fields | is_/has_/can_ | is_approved |
| IDs | stable prefixed IDs | run_123, pay_123 |

## Function Naming Examples

classify_failure()
build_features()
predict_recovery_probability()
calculate_expected_recovery_value()
diagnose_payment()
plan_recovery_action()
evaluate_policy()
execute_recovery_action()
verify_recovery()
append_audit_event()
process_batch()

# 18. Sprint Plan

## Sprint 0 — Foundation and Contracts

Goal: Create the project skeleton and freeze the domain contracts before building intelligence.

Initialize repository and dependencies.

Create configuration and environment handling.

Define Pydantic/domain models.

Define enums and failure taxonomy.

Create canonical RecoveryState.

Create sample fixture records.

### Key Functions

load_settings()
validate_payment_record()
normalize_payment_record()
create_recovery_state()

### Definition of Done

Project starts successfully.

A valid record can be normalized.

Invalid records fail with clear validation errors.

State contract is documented.

## Sprint 1 — Synthetic Data and Rule Classification

Goal: Create a reproducible dataset and deterministic first-pass intelligence.

Generate 100–500 synthetic records.

Include recoverable, non-recoverable, temporary, and permanent cases.

Generate labels for successful recovery outcomes.

Implement failure classification rules.

Create held-out train/test split.

### Key Functions

generate_payment_batch()
generate_failure_reason()
assign_recovery_label()
classify_failure()
split_train_test()

### Outputs

data/synthetic/payments.csv

Classification report

Dataset documentation

### Definition of Done

50+ valid records

Class balance reviewed

Held-out test set frozen

## Sprint 2 — ML Recovery Predictor

Goal: Predict probability of successful recovery.

Build feature pipeline.

Train baseline classifier.

Evaluate on held-out test data.

Persist model artifact.

Expose prediction function.

### Key Functions

build_features()
train_recovery_model()
predict_recovery_probability()
evaluate_model()
save_model()
load_model()

### Definition of Done

Metrics reported honestly.

Held-out test set is not used for training.

Model artifact loads successfully.

## Sprint 3 — Agentic Diagnosis and Planning

Goal: Turn prediction into an explainable recovery strategy.

Implement diagnosis agent.

Implement recovery planner.

Require structured JSON outputs.

Calculate expected recovery value.

Prioritize a batch.

### Key Functions

diagnose_payment()
plan_recovery_action()
calculate_expected_recovery_value()
rank_recovery_candidates()

### Definition of Done

Planner chooses only allow-listed actions.

Diagnosis contains evidence/reason codes.

Batch ranking is deterministic for equal inputs.

## Sprint 4 — Policy Guardian

Goal: Enforce bounded autonomy.

Implement retry limits.

Implement amount limits.

Implement contact limits.

Implement idempotency checks.

Return explicit approval/rejection reason.

### Key Functions

evaluate_policy()
check_retry_limit()
check_amount_limit()
check_contact_limit()
check_idempotency()

### Definition of Done

Blocked action cannot reach executor.

Every rejection has a reason code.

Policy tests cover edge cases.

## Sprint 5 — LangGraph Workflow

Goal: Connect the intelligence pipeline into one stateful graph.

Implement graph state.

Implement nodes.

Implement conditional routing.

Handle approved/rejected paths.

Add error state.

### Core Files

workflows/state.py
workflows/nodes.py
workflows/router.py
workflows/graph.py

### Definition of Done

One payment can complete end-to-end.

Rejected path ends safely.

Execution failure transitions to recovery/escalation path.

## Sprint 6 — Razorpay Test Mode Integration

Goal: Connect approved actions to real test-mode adapters.

Create Razorpay client wrapper.

Implement selected recovery action adapter.

Use environment-based credentials.

Add webhook/event verification where applicable.

Add timeout/error mapping.

### Key Functions

create_recovery_link()
execute_recovery_action()
handle_razorpay_error()
verify_external_result()

### Definition of Done

At least one real Test Mode action works.

Secrets never appear in source or logs.

Failure is handled gracefully.

## Sprint 7 — Audit, Batch Runner, Metrics

Goal: Prove the business outcome across a batch.

Implement append-only audit events.

Run 50–100 record batch.

Calculate recovered revenue.

List unresolved exceptions.

Export final run report.

### Key Functions

append_audit_event()
process_batch()
calculate_batch_metrics()
build_exception_list()
generate_run_report()

### Definition of Done

Batch report shows money at risk and money recovered.

Blocked actions are counted.

Exceptions are listed honestly.

## Sprint 8 — Dashboard and Demo

Goal: Make the system understandable to judges in under five minutes.

Revenue-at-risk summary.

Recovered revenue summary.

Batch processing table.

Single-payment drill-down.

Visual audit timeline.

Failure demonstration.

### Definition of Done

A judge can follow one record end-to-end.

Metrics are visible.

Guardrails are visible.

One graceful failure is demonstrated.

# 19. API Surface for MVP

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/v1/recovery-batches | Create/process a recovery batch |
| GET | /api/v1/recovery-batches/{run_id} | Fetch batch status |
| GET | /api/v1/recovery-batches/{run_id}/metrics | Fetch batch metrics |
| GET | /api/v1/payments/{payment_id}/audit | Fetch audit trail |
| POST | /api/v1/payments/{payment_id}/recover | Run one recovery workflow |
| GET | /health | Health check |

# 20. Testing Strategy

## Unit Tests

Failure classification mapping.

Feature engineering.

Priority calculation.

Policy limits.

Idempotency.

Audit event creation.

## Integration Tests

Full graph execution.

Approved action path.

Rejected action path.

External execution failure.

Verification success/failure.

## ML Evaluation

Train/test split is frozen.

Precision and recall are both reported.

Confusion matrix is included.

False-positive cases are inspected.

# 21. Demo Script

Show 100-record batch with total revenue at risk.

Select one high-priority failed payment.

Show deterministic failure classification.

Show ML recovery probability.

Show agent diagnosis.

Show recovery plan.

Show policy gate approving or rejecting.

Execute Test Mode recovery action.

Show verification result.

Open the audit trail.

Show final recovered revenue.

Trigger one intentional API failure and show graceful handling.

# 22. Final Success Criteria

Processes at least 50 records; target 100.

Uses a held-out test set for recovery prediction.

Reports precision and recall honestly.

Executes at least one bounded recovery action.

Measures actual recovered value across the batch.

Shows explicit stopping rules.

Shows an exception list.

Shows an end-to-end audit trail.

Handles one failure without crashing.

Demonstrates that AI cannot bypass policy.

# 23. Build Order — Start Here

Sprint 0: project structure, contracts, enums, state.

Sprint 1: synthetic dataset and deterministic classification.

Sprint 2: ML recovery predictor and held-out metrics.

Sprint 3: diagnosis and planning agents.

Sprint 4: policy guardian.

Sprint 5: LangGraph orchestration.

Sprint 6: Razorpay Test Mode integration.

Sprint 7: batch metrics and audit.

Sprint 8: dashboard and demo polish.

Implementation principle: Build one thin vertical slice end-to-end before expanding. A single record should successfully flow through classify → predict → plan → policy → execute → verify → audit before building the full batch experience.

# 24. Architectural Principle

AI recommends. Deterministic systems validate. Integrations execute. Verification measures reality. The audit trail explains everything.

This is the defining contract of Razorpay Recovery Brain.